PROGRESS REPORTS

MMS will not mandate a format for the progress report.  There are mandatory items that must be contained in a progress report as directed in CFR 43-12.80.  That section is provided below for you to become familiar with the minimum required information.  A sample format is provided on page 3.

Source:            TITLE 43--PUBLIC LANDS: INTERIOR

PART 12 ADMINISTRATIVE AND AUDIT REQUIREMENTS AND COST PRINCIPLES FOR ASSISTANCE PROGRAMS--Table of Contents

Subpart C Uniform Administrative Requirements for Grants and Cooperative

Agreements to State and Local Governments

Sec. 12.80  Monitoring and reporting program performance.

(a) Monitoring by grantees. Grantees are responsible for managing

the day-to-day operations of grant and subgrant supported activities.

Grantees must monitor grant and subgrant supported activities to assure

compliance with applicable Federal requirements and that performance

goals are being achieved. Grantee monitoring must cover each program,

function or activity.

(b) Nonconstruction performance reports. The Federal agency may, if

it decides that performance information available from subsequent

applications contains sufficient information to meet its programmatic

needs, require the grantee to submit a performance report only upon

expiration or termination of grant support. Unless waived by the Federal

agency this report will be due on the same date as the final Financial

Status Report.

(1) Grantees shall submit annual performance reports unless the

awarding agency requires quarterly or semi-annual reports. However,

performance reports will not be required more frequently than quarterly.

Annual reports shall be due 90 days after the grant year, quarterly or

semi-annual reports shall be due 30 days after the reporting period. The

final performance report will be due 90 days after the expiration or

termination of grant support. If a justified request is submitted by a grantee, the Federal agency may extend the due date for any performance report. Additionally, requirements for unnecessary performance reports may be waived by the Federal agency.

(2) Performance reports will contain, for each grant, brief

information on the following:

(i) A comparison of actual accomplishments to the objectives

established for the period. Where the output of the project can be quantified, a computation of the cost per unit of output may be required if that information will be useful.

(ii) The reasons for slippage if established objectives were not

met.

(iii) Additional pertinent information including, when appropriate,

analysis and explanation of cost overruns or high unit costs.

(3) Grantees will not be required to submit more than the original

and two copies of performance reports.

(4) Grantees will adhere to the standards in this section in

prescribing performance reporting requirements for subgrantees.

(c) Construction performance reports. For the most part, on-site

technical inspections and certified percentage-of-completion data are

relied on heavily by Federal agencies to monitor progress under

construction grants and subgrants. The Federal agency will require

additional formal performance reports only when considered necessary,

and never more frequently than quarterly.

(d) Significant developments. Events may occur between the scheduled

performance reporting dates which have significant impact upon the grant

or subgrant supported activity. In such cases, the grantee must inform

the Federal agency as soon as the following types of conditions become

known:

(1) Problems, delays, or adverse conditions which will materially

impair the ability to meet the objective of the award. This disclosure

must include a statement of the action taken, or contemplated, and any

assistance needed to resolve the situation.

(2) Favorable developments which enable meeting time schedules and

objectives sooner or at less cost than anticipated or producing more

beneficial results than originally planned.

(e) Federal agencies may make site visits as warranted by program

needs.

(f) Waivers, extensions. (1) Federal agencies may waive any

performance report required by this part if not needed.

(2) The grantee may waive any performance report from a subgrantee

when not needed. The grantee may extend the due date for any performance

report from a subgrantee if the grantee will still be able to meet its

performance reporting obligations to the Federal agency.

Grant Award Number

Project Name (optional)

Type of report

(Annual Report Progress Report, Semi-Annual Progress Report, or Annual Report & End of Project Report)

Name of the organization

Project goals or objectives (as stated in the award):

1.

2.

3.

A.  Report  (Each area would be up to a few paragraphs long, and the headings will be dictated by the situation.)  Subjects include:

1. Schedule – discuss the progress on the established timelines.  Reasons for slippage if encountered.

2. Roadblocks encountered and corrective action plan

3. Results – describe the results for each goal of area of the project and assess your progress.  You could bulletize this section and report by objective, Contract Line Item, or at task level.  Include costs per unit of output or the quantitative results.

B.  Future

If this is not the final report, discuss the plans moving forward.  If this is the final report, discuss lessons learned.

C.  Summary

If progress on each objective was not discussed under Project Goals, provide a description of progress toward each goal here.

**Although the intention of the report is to be brief, keep in mind it must provide a picture of how this project is meeting the programmatic needs or goals, and provide sufficient information to determine if the project is making adequate progress.